| PROJECT STATUS REPORT |  |
| --- | --- |
| Project Name | UR Involved |
| For Week Ending | 17 March 2026 |
| Project Status | [Green , Yellow , or Red ] |
| Status Description | The project is making decent progress and core Sprint 1 functionality has been completed, including backend setup, database integration, authentication, seeded club data, and homepage integration with dynamic club information. The homepage serves as the landing page, displays club data from MongoDB, and links to club detail pages. However, overall sprint progress was still affected by uneven contribution levels across team members and delays in completing some assigned work. The project remains on track, but improved coordination and earlier task completion will be necessary to reduce risk in future sprints. |
| Activities—During the Past Week |  |
| Robert: - Planned everything for the team from splitting tasks to helping people set up branches on Git with step-by-step guide made by me. - Set up the Node/Express backend - Connected the app to MongoDB - Configured EJS for views - Installed and wired the main dependencies for this sprint, including mongoose, express, ejs, bcrypt, passport, passport-local, express-session, dotenv - Created the User model - Implemented registration - Added validation for required fields - Restricted registration to @uregina.ca emails - Checked for duplicate accounts - Hashed passwords with bcrypt - Set default role to student - Added express-session - Added Passport local strategy - Implemented serializeUser / deserializeUser - Wired up login - Wired up logout - Attached logged-in user info to views through res.locals.currentUser - Verified that login with test account works and reaches the logged-in page - Created the Club model - Connected homepage backend to MongoDB club data - Updated homepage to render dynamic clubs from the database - Connected homepage club cards to the club details route - Integrated authentication links into the homepage header - Updated login flow so successful login redirects to the homepage - Helped align frontend and backend integration for the homepage - Helped with self-reflection - Completed this Project Status report document - Coordinated the team as much as possible |  |
| Luka - Created a seed file - Seeded sample clubs into MongoDB - Confirmed how to view the clubs in the database - Helped with self-reflection |  |
| Harleen: - Created club details page frontend - Created Login page frontend - Created Registration page frontend - Helped with self-reflection |  |
| Abraham: - Created homepage frontend - Helped with self-reflection |  |
| Peyton: - Helped with self-reflection |  |
| Activities—Planned for Next Week |  |
| [List all activities that the team members will work on during the next week of the project.] |  |
| Add homepage pagination for club cards so not all clubs must appear at once. |  |
| Continue improving the frontend/backend integration of the homepage and club details pages. |  |
| Improve team coordination by having everyone complete tasks earlier and checking progress before the end of the week. |  |
| Begin working on the sprint 2 functionalities including - Role based access control - Join club request backend - Create Club request backend - User dashboard view |  |
| Project Issues |  |
| [List any issues that are significant and should be shared with the audience of this report. If any related work has been done or decisions have been made, a summary should be provided.] |  |
| Team implementation progress was uneven, with a large portion of the Sprint 1 backend, integration, and setup work completed by one team member. |  |
| There was a plan to have by Sunday night a comment from each member mentioning: What was done What they are currently working on Any blockers But there was a lack of communication in that regard unfortunately. |  |
| Some team members required more guidance than expected on technical implementation and project setup, which increased the coordination problems and reduced development efficiency. |  |
| There is a continuing risk that future sprint work could be delayed if tasks are again left too late or if too much scope is attempted at once. |  |
| Project Changes |  |
| [List any project changes that have been approved since the last report.] |  |
| Functional search and filtering have been moved to a later sprint. |  |