| PROJECT CHARTER |  |
| --- | --- |
| Project Name | UR Involved |
| Date Produced | 2026/01/30 |
| Project Goals | This project aims to simplify and improve access to information about clubs at the University of Regina. This will be done through the development of a centralized platform to showcase important information about on-campus clubs. |
| Project Objectives | - Make a centralized platform where information about the University of Regina clubs and student bodies is easily accessible - Simplify the inquiry process to join and create clubs - Facilitate club outreach - Make on-campus events easy to discover - Create a stronger sense of community on campus |
| Project Budget | $0 |
| Project Sponsor | Dr. Maciag |
| Project Manager | Robert-Dominic |
| Additional Key Project Stakeholders |  |
| - U of R students & club organizers |  |
| - U of R student body |  |
| Overall Project Milestones Dates |  |
| Project Initialization January 30, 2026 |  |
| Project Planning, Requirements, and System Design March 4, 2026 |  |
| Progress Scrum Checkpoint March 18, 2026 |  |
| MVP Delivery and Project Closure April 8, 2026 |  |
| Overall Project Risks |  |
| - Heavy reliance on club cooperation and adoption - Risk of scope creep beyond course constraints - Constantly changing information - Clubs may be hesitant to contribute or migrate content if they are already comfortable using existing platforms |  |